Feedback Driven Change Log

Project: PokerPro+

Team: Gaslight

Purpose: This document is a concise synthesis of the team's feedback-driven improvement evidence. It ties user findings to team decisions, implementation paths, tests, UI updates, and commit evidence for the final submission.

How This Document Was Created

This change log is not a replacement for the original evidence. It was created from the following project artefacts:

Documents/User Feedback and Interview Questions.docx - source of user findings, priorities, statuses, usability feedback, and accessibility/readability observations.

Documents/Meetings Journal - source of team discussion evidence, especially the 8 May user-testing planning and 22 May feedback/fix review.

Documents/Sprint Retrospective - Week 13.docx - source of reflective team practice and future improvement actions.

Documents/CAB302 Software Project Management 389bfd0f43e648a895758d4198331dbc.pdf and CSV export - source of sprint planning, task priorities, and progress tracking.

Documents/Git Commit History.txt - source of commit-level implementation evidence.

Source code and tests - source of final code, UI, and verification evidence.

Change Log Items

1. Inconsistent Action Buttons

Feedback / Finding: Users noticed that action buttons were not the same size and distracted from the game.

Source Evidence: Hugo User Testing 22/05 and Git commit evidence.

Priority: Low to Medium UX issue.

Decision: Standardise action button sizing rather than redesigning the entire game screen.

Code / UI Update: Action buttons were given matching preferred width and height values.

Evidence Path:src/main/resources/com/example/projectpoker/poker-round-view.fxml, lines 62 to 93.

Verification:Manual UI validation and later user-facing walkthrough evidence.

Commit Evidence:Documents/Git Commit History.txt, commit c38c770.

2. Cards And Game UI Were Hard To Read

Feedback / Finding: Users reported that cards and some game information were hard to read, including feedback from a partially visually impaired tester.

Source Evidence: Documents/User Feedback and Interview Questions.docx, including Hugo User Testing 22/05.

Priority: Medium to High UX/accessibility concern.

Decision: Improve visual readability within the existing UI rather than rebuilding the layout.

Code / UI Update: Player cards were enlarged, important elements were made clearer, and UI spacing/button consistency was improved.

Evidence Path: Feedback document and matching UI/code commit evidence.

Verification: Manual UI validation, user testing notes, and final walkthrough demonstration.

Commit Evidence: Documents/Git Commit History.txt, including commit c26cc01.

3. Betting Input And Over-Raising Needed Guarding

Feedback / Finding: Users reported invalid betting states, over-raising, balance problems, and action availability confusion.

Source Evidence: User feedback document and meeting discussion.

Priority: High because invalid betting could destabilise gameplay.

Decision: Limit bet input by the player's current balance and disable actions after submission.

Code / UI Update: Raise input is capped and action buttons are disabled after actions are submitted.

Evidence Path:src/main/java/com/example/projectpoker/controller/RoundController.java, lines 447 to 466 and 589 to 624.

Verification: Manual gameplay validation and related game-model tests.

Commit Evidence: Documents/Git Commit History.txt, commits mentioning buy-in limits, illegal bet sizes, and action button fixes.

4. All-In And Pot Logic Caused Freezes

Feedback / Finding: All-in actions, side pots, and betting loops could freeze or break the game.

Source Evidence: Multiple user tests and Documents/Meetings Journal entry from 22/05.

Priority: High, game-breaking issue.

Decision: Refactor betting and pot logic and verify the logic with regression tests.

Code / UI Update: Betting and pot logic was adjusted in the game model and supporting utilities.

Evidence Path: src/test/java/com/example/projectpoker/model/game/RoundTest.java, lines 351 to 370; src/test/java/com/example/projectpoker/model/game/PotTest.java; src/test/java/com/example/projectpoker/model/game/PotUtilTest.java, lines 31 to 80.

Verification: Maven tests and JaCoCo coverage for the game-model package.

Commit Evidence: Documents/Git Commit History.txt, commits mentioning infinite betting loop fixes, side-pot fixes, and all-in fixes.

5. Database Persistence Could Lose Or Overwrite Stats

Feedback / Finding: Persistence bugs and database tracking issues were identified through feedback and testing.

Source Evidence: User feedback document, project management export, and database tests.

Priority: High because it affects stored user data.

Decision: Finalise sessions without overwriting newer stored user statistics.

Code / UI Update: Final session saving updates balance and wins without losing latest stored hands/wins.

Evidence Path: src/main/java/com/example/projectpoker/database/DatabaseManager.java, lines 64 to 89.

Verification: src/test/java/com/example/projectpoker/database/DatabaseTest.java, lines 119 to 151.

Commit Evidence: Current final submission commit and regenerated Documents/Git Commit History.txt.

6. AI Failure States Were Unclear

Feedback / Finding: Users could not tell when AI advice/actions failed, making the app appear frozen or unresponsive.

Source Evidence: User testing notes, especially Hugo User Testing 22/05.

Priority: Medium to High UX/reliability issue.

Decision: Add fallback/error handling so AI failures are visible and do not crash the game flow.

Code / UI Update: AI action failures return structured error responses; AI coaching handles missing input and API/parsing failures with visible safety messages.

Evidence Path: src/main/java/com/example/projectpoker/AIActions.java, lines 186 to 198; src/main/java/com/example/projectpoker/AiCoaching.java, lines 41 to 45 and 99 to 102.

Verification: API-dependent tests, manual testing, and runtime fallback behaviour.

Commit Evidence: Documents/Git Commit History.txt, commits mentioning AI action fixes and AI prompt/coaching changes.

7. Code Quality Needed Measurable Assessment

Feedback / Finding: Automated tests existed, but final quality evidence was stronger with a measurable coverage report.

Source Evidence: Assessment requirements and final quality review.

Priority: Medium assessment-evidence improvement.

Decision: Add JaCoCo to Maven to measure test coverage.

Code / UI Update: JaCoCo Maven plugin added.

Evidence Path: pom.xml, lines 170 to 189; report at target/site/jacoco/index.html.

Verification: Coverage report shows total and package-level coverage.

Commit Evidence: Current final submission commit and regenerated Documents/Git Commit History.txt.